### Statement of Work (SOW)

Statement of Work
Revenabled Sales Enablement Agency

#### Scope of Services

- Sales Outreach Setup: Includes domain configuration, email warm-up, and custom email sequences.

- CRM Integration: Setup and customization of [CRM Tool] for lead management.

- Lead Generation: Monthly qualified lead sourcing through data platforms.

- Reporting & Analytics: Monthly reporting on key performance metrics.

#### Deliverables

| Deliverable | Due Date |
| --- | --- |
| Sales Outreach Setup | 2 weeks after start |
| CRM Integration | 3 weeks after start |
| Lead Generation & Reporting | Ongoing (Monthly) |

#### Pricing and Payment Terms

- Total One-Time Setup Fee: $4,500

- Ongoing Monthly Retainer: $2,500

30% of the setup fee is due upon signing this agreement. Monthly services will be billed on the first of each month, with payment due within 15 days.