Table of Contents

# Build Guide — n8n Execution Analyst

Companion to: n8n-execution-analyst-PRD.md Method: ROSTR 4Ds (Discover → Design → Develop → Deploy), NPAO task classification Principle: modular, idempotent, no destructive API calls, no hallucinated data.

Each phase below gives a high-level overview, then nested sub-tasks with the tools, APIs/MCP, and tests for each. The final section is the agent handoff script — a guardrailed prompt to hand to a build agent once the API key is live.

## Phase 0 — Prerequisites (gate)

Overview: nothing builds until access is real. This is the only blocking gate.

- 0.1 Obtain valid n8n API key — (N: Navigate)

  - 0.1.1 Patrick: n8n → Settings → n8n API → Create API key (copy full eyJ... JWT).

  - 0.1.2 Set N8N_API_KEY env var in the build environment (never commit).

  - 0.1.3 Rotate the previously-pasted key.

  - Test: GET /api/v1/workflows?limit=1 returns 200, not 401.

- 0.2 Run rostr-builder skill to formalize the declarative agent spec (NPAO canvas, HUB layers).

  - Test: spec file generated and reviewed.

## Phase 1 — DISCOVER (API recon + real data)

Overview: capture the actual workflow inventory and a few real execution payloads so the schema is grounded in reality, not assumptions.

- 1.1 Pull full workflow inventory — (N)

  - 1.1.1 Paginate GET /workflows (cursor loop, limit 250) → list of {id, name, active}.

  - 1.1.2 Save raw JSON to data/fixtures/workflows.json.

  - Tool: requests. Test: count > 0; both active and inactive present.

- 1.2 Capture sample executions — (N → P)

  - 1.2.1 GET /executions?limit=20&includeData=false to list recent runs.

  - 1.2.2 For 3–5 IDs (mix success + error), GET /executions/{id}?includeData=true → save to data/fixtures/exec_<id>.json.

  - Test: at least one error fixture and one success fixture captured.

- 1.3 Map the JSON shape — (P)

  - 1.3.1 Document where runData, lastNodeExecuted, per-node error, status, startedAt/stoppedAt live (confirm against PRD Appendix).

  - Test: mapping doc matches real fixtures field-for-field.

## Phase 2 — DESIGN (schema + skill arch + dashboard)

Overview: lock the data model and interfaces before writing pipeline code.

- 2.1 Master store schema (SQLite, Postgres-ready) — (P)

  - 2.1.1 workflows table: workflow_id (PK), name, active, first_seen, last_seen.

  - 2.1.2 executions table: execution_id (PK), workflow_id (FK), status, mode, started_at, stopped_at, finished, last_node_executed, error_message, error_node, raw_json (full payload), ingested_at. One workflow → many dated execution rows (Patrick’s “sub-column per date/time of run”).

  - 2.1.3 node_runs table (optional, normalized): execution_id (FK), node_name, start_time, execution_time_ms, status, error_message, output_json.

  - 2.1.4 Indexes on workflow_id, started_at, status.

  - Test: schema migration runs clean on empty SQLite; FK constraints valid.

- 2.2 Skill architecture — (O)

  - 2.2.1 SKILL.md routing: detect intent → ingest / query / report / alert.

  - 2.2.2 Module boundaries: ingest, parse, store, diagnose, query, alert, dashboard (each independently testable).

  - Test: module interfaces documented; no circular deps.

- 2.3 Dashboard mockup — (O)

  - 2.3.1 KPI header + runs-over-time + success/fail + failing-workflows table + drill-down.

  - Test: Patrick approves layout before build.

## Phase 3 — DEVELOP (the pipeline)

Overview: build modular scripts, each with unit tests against the Phase 1 fixtures.

- 3.1 store.py — DAL — (A)

  - 3.1.1 init_db(), upsert_workflow(), upsert_execution(), query() helpers.

  - 3.1.2 Idempotent upsert keyed on execution_id.

  - Test: insert same execution twice → one row.

- 3.2 parse.py — extractor — (P)

  - 3.2.1 From execution JSON, extract status, timestamps, lastNodeExecuted, top-level error, per-node runData + errors.

  - 3.2.2 Absent field → null (never synthesize).

  - Test: parses success + error fixtures correctly; matches n8n UI.

- 3.3 ingest.py — pull + store — (A)

  - 3.3.1 Paginate workflows + executions; fetch full data per execution; upsert.

  - 3.3.2 Incremental mode: only pull executions newer than max stored started_at.

  - 3.3.3 Backoff on 429; cap limit 250.

  - Test: end-to-end pull → row counts match API; re-run adds no dupes.

- 3.4 diagnose.py — flow + failure analysis — (P)

  - 3.4.1 Determine stop node (lastNodeExecuted) + reason (node error or top-level error).

  - 3.4.2 Classify error types; flag recurring patterns (same node+error across runs).

  - Test: known error fixture → correct stop node + reason.

- 3.5 query.py — NLP/semantic query (grounded) — (O)

  - 3.5.1 Parse plain-English question → structured DAL query (by ID, date range, workflow, status).

  - 3.5.2 Return answer citing real execution IDs/dates. No DB hit → “no data,” never a guess.

  - Test: fixed Q-set (“failures yesterday for workflow X?”) matches ground truth; every answer cites real IDs.

- 3.6 dashboard/build.py — HTML — (O)

  - 3.6.1 Query store → self-contained index.html (Chart.js + Grid.js via CDN, rest inline).

  - Test: opens offline; numbers match store.

- 3.7 alert.py — proactive ping — (A)

  - 3.7.1 On failure/stall detected during ingestion → post to Slack/Teams webhook + email AI GTM team.

  - 3.7.2 De-dupe: alert once per execution; daily digest of all failures.

  - Test: synthetic failure → exactly one alert; healthy run → no alert.

## Phase 4 — DEPLOY (schedule, package, document)

Overview: make it run itself and hand it off.

- 4.1 Schedule daily ingestion — (A)

  - 4.1.1 Cowork scheduled task at 06:00 CT → run ingest.py → run failure check → send digest.

  - Test: scheduled run completes; digest received.

- 4.2 Package the skill — (O)

  - 4.2.1 Finalize SKILL.md + /scripts; usage examples for non-technical users.

  - Note: skills can’t be created/edited in this session’s cache — final packaging via Settings → Capabilities or skill-creator.

- 4.3 Documentation — (O)

  - README, schema doc, runbook (alert response), API notes.

  - Test: a teammate can set up + run from docs alone.

- 4.4 Verification pass — (P)

  - Independent subagent re-checks diagnosis + NLP grounding before release.

## Phase 5 — SCALE (post-v1)

- 5.1 Migrate store SQLite → Postgres (same DAL interface).

- 5.2 Increase cadence to hourly if run volume warrants.

- 5.3 HubSpot sync: flag automation health on related records.

- 5.4 Optional Azure SWA host for a shareable live dashboard link.

## Agent Handoff Script (guardrailed)

Hand this to a build agent only after Phase 0 passes (valid key set as N8N_API_KEY):

ROLE: Senior automation engineer. Build the n8n Execution Analyst per
n8n-execution-analyst-PRD.md and this Build Guide.

GUARDRAILS (hard limits):
- READ-ONLY n8n API. NEVER call DELETE /executions or any write/activate/deactivate endpoint.
- Read N8N_API_KEY from env only. Never print, log, or commit it.
- Extract only what the API returns. Absent field => null. No invented data.
- Idempotent ingestion: upsert on execution_id, never duplicate.
- Cap limit=250, paginate by cursor, exponential backoff on 429.
- After each module, run its unit test against data/fixtures/ before proceeding.
- Stop and ask before: migrating to Postgres, sending real alerts to live channels,
  or any action with external side effects.

SEQUENCE: Phase 1 (recon+fixtures) -> Phase 2 (schema+arch) -> Phase 3 (scripts,
test each) -> Phase 4 (schedule+docs). Report after each phase with test results.

DEFINITION OF DONE: all 7 milestones (M1-M7) met; verification subagent confirms
NLP answers cite real execution IDs and diagnosis matches the n8n UI on sample runs.

## Sub-task summary (for tracking)

| Phase | Sub-tasks | Gate/Test |
| --- | --- | --- |
| 0 Prereq | 0.1–0.2 | 200 on /workflows |
| 1 Discover | 1.1–1.3 | real fixtures captured |
| 2 Design | 2.1–2.3 | schema migrates; layout approved |
| 3 Develop | 3.1–3.7 | each module unit-tested |
| 4 Deploy | 4.1–4.4 | scheduled run + docs + verification |
| 5 Scale | 5.1–5.4 | post-v1, optional |