Table of Contents

# PRD — n8n Execution Analyst

Project codename: n8n-execution-analyst Author: Patrick Diamitani — GTM AI & Automation Manager, Atlas HXM Date: 2026-06-16 Status: Draft v1.0 (for review) Methods applied: ROSTR (development + end-user integration), Jobs To Be Done (JTBD), n8n Public API best practices

## 0. Document Map (the 42 required sections)

This PRD answers every section Patrick specified. For navigation:

- PRD (this document) · 2. Tech Stack · 3. Production · 4. Development · 5. Key Sheet · 6. Secret Keys · 7. Logins · 8. Data Resources · 9. End Users · 10. Overview · 11. Features · 12. Deployment Plan · 13. Build Plan · 14. Testing Plan · 15. Tools & Scripts · 16. Documentation Needed · 17. Next Steps · 18. Milestones · 19. Project Goals (KPIs & Reporting) · 20. Business Use Case · 21. Collaborators · 22. Owner · 23. Manager · 24. Team/Builders · 25. ELT/Function · 26. Project KPIs & Reporting Framework · 27. Reporting Platforms · 28. Source · 29. Display · 30. KPI Type · 31. Daily/Weekly/Monthly Metrics · 32. # Runs/Executions · 33. # Users · 34. # Requests/Tickets · 35. # Reports · 36. Other Metrics · 37. Dashboard Architecture · 38. Output Surfaces (Excel/HubSpot/HTML) · 39. Milestones, Wins & Goals · 40. Timelines · 41. P&L Ownership · 42. Credit/Fault Accountability.

Two methodology sections (JTBD, ROSTR) precede the 42 to anchor the design.

## A. Jobs To Be Done (JTBD) Anchor

### Main Job Statement

When a GTM automation in our n8n instance runs (or fails to run), I want to know what happened, where, and why — across every workflow, every day, without manually opening each execution — so that I can keep our pipeline automations reliable and prove their business impact.

### Functional Jobs

- Capture every execution (live + inactive workflows) with full node-level detail.

- Pinpoint the exact node where a run stopped and the reason.

- Store execution history durably so trends are queryable over time.

- Answer natural-language questions about runs, dates, failures, and reliability.

- Alert the AI GTM team the moment something breaks or stalls.

### Emotional Jobs

- Confidence that automations are healthy (no silent failures eroding pipeline).

- Relief from the anxiety of “is something broken right now that I don’t know about?”

- Credibility with ELT — showing automation reliability and ROI with hard data.

### Triggering Context

Daily standup readiness; a rep reports “the enrichment didn’t run”; an ELT review needs uptime/ROI numbers; a workflow silently fails over a weekend.

### Importance vs. Satisfaction (current state)

| Outcome | Importance (1–10) | Current Satisfaction (1–10) | Opportunity Gap |
| --- | --- | --- | --- |
| Know immediately when a workflow fails | 10 | 3 | HIGH |
| See exactly which node failed and why | 9 | 2 | HIGH |
| Query historical execution trends | 8 | 1 | HIGH |
| Prove automation ROI to ELT | 9 | 3 | HIGH |
| Daily health summary without manual checks | 8 | 2 | HIGH |

Conclusion: All five top outcomes are high-importance / low-satisfaction → this is a high-value, under-served job. Build is justified.

### Job vs. Solution

- The job is reliable visibility + accountability into automation health.

- The solution category chosen: a Claude skill + scheduled ingestion pipeline + queryable store + dashboard + alerting. (Not “a prettier n8n UI” — n8n already shows single executions; the unmet job is aggregation, history, NLP query, and proactive alerting.)

## B. ROSTR Method Mapping (development + product)

ROSTR is applied as the build discipline. Each layer is mapped here; the rostr-builder skill should be run during Build Plan Step 0 to formalize the declarative spec.

- NPAO task canvas (N→A→P→O): classify every capability as Navigate (find workflows/executions), Act (ingest, write to store, send alerts), Process (parse JSON, diagnose failure node), Output (dashboard, NL answer, report).

- 4Ds phases: Discover (API recon, schema design) → Design (skill arch, dashboard) → Develop (scripts, ingestion, query engine) → Deploy (schedule, alerting, docs).

- ROSTR HUB layers: Retrieval (n8n API), Orchestration (ingestion + scheduler), Storage (SQLite→Postgres), Transformation (parse/diagnose), Reporting (dashboard/NLP).

- RAG / DAL: the NLP query layer retrieves from the structured store (Data Access Layer) — no free-text hallucination; answers cite execution IDs and dates.

- ContextEngine memory: persist run-state and known-issue patterns so recurring failures are recognized across sessions.

## 1. PRD

This document. It defines scope, architecture, build plan, testing, KPIs, and ownership for the n8n Execution Analyst. It is the single source of truth and is version-controlled in the project folder.

## 2. Tech Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Source API | n8n Public REST API v1 | Native, stable, full execution + node data |
| Ingestion runtime | Python 3.11 (requests, pydantic) | Portable, easy parsing of nested JSON |
| Data store (Phase 1) | SQLite | Zero infra, single-file, portable |
| Data store (Phase 2) | PostgreSQL | Multi-user, concurrent, scales with run volume |
| Scheduler | Cowork scheduled task (daily) + on-demand skill invocation | No extra infra for v1 |
| Query/NLP | Claude skill (this) over the DAL | Natural-language analytics, grounded |
| Dashboard | Self-contained HTML (Chart.js + Grid.js via CDN) | Opens anywhere, live-refresh via artifact |
| Alerting | Slack/Teams webhook + email | Ping AI GTM team on failure/stall |
| Packaging | Claude Skill (SKILL.md + /scripts) | Reusable by the team, at-will + scheduled |

## 3. Production

- Environment: Atlas n8n Cloud — https://atlas-hxm.app.n8n.cloud (instance confirmed reachable).

- Prod data store: Postgres (Phase 2) on Atlas-managed infra; SQLite file in the project folder for Phase 1 pilot.

- Prod cadence: daily scheduled ingestion at 06:00 CT + real-time at-will runs.

- Prod guardrails: read-only API scope where possible; no destructive calls (DELETE /executions is disabled in skill code); secrets via env vars, never in code.

## 4. Development

- Dev environment: Cowork sandbox (Python preinstalled) + project folder for code/artifacts.

- Dev data store: local SQLite seeded from a small limit pull (≤50 executions) to protect rate limits.

- Branching: PRD → build guide → scaffolding → iterative scripts. Each script independently testable.

- Coding standards: modular (ingest / store / diagnose / query / report as separate modules), typed, no hardcoded secrets, idempotent ingestion (upsert on execution ID).

## 5. Key Sheet

| Item | Value / Location | Notes |
| --- | --- | --- |
| n8n instance URL | https://atlas-hxm.app.n8n.cloud | Confirmed live |
| n8n API base | https://atlas-hxm.app.n8n.cloud/api/v1 | Public API v1 |
| Auth header | X-N8N-API-KEY: <key> | Provided key returned 401 — full JWT key still needed |
| Executions endpoint | GET /executions?includeData=true&limit=250&cursor=… | Paginated |
| Single execution | GET /executions/{id}?includeData=true | Full node runData |
| Workflows endpoint | GET /workflows?limit=250&cursor=… | Names + active flag |
| Single workflow | GET /workflows/{id} | Node definitions |
| Store (Phase 1) | ./data/executions.sqlite | Project folder |
| Dashboard | ./dashboard/index.html | Self-contained |

## 6. Secret Keys

- n8n API key — the only secret required for v1. Stored in an environment variable N8N_API_KEY (never committed).

- ACTION REQUIRED: the pasted key d2f7d5ee6818f9454583 is invalid (401, too short for an n8n JWT). Provide the full key from n8n → Settings → n8n API → Create an API key. Rotate the pasted key for hygiene.

- Alert webhook URLs (Slack/Teams) — stored as ALERT_WEBHOOK_URL env var when alerting is wired.

- No secrets are written to the data store, logs, or the dashboard.

## 7. Logins

| System | Access needed | Who holds it |
| --- | --- | --- |
| n8n Cloud | Owner/admin to mint API key | Patrick |
| Slack/Teams (alerts) | Incoming webhook permission | Patrick / IT |
| Postgres (Phase 2) | DB credentials | Patrick / infra owner |
| Cowork / project folder | Already authenticated | Patrick |

## 8. Data Resources (Links)

- n8n instance: https://atlas-hxm.app.n8n.cloud

- n8n Public API reference: https://docs.n8n.io/api/

- n8n API auth: https://docs.n8n.io/api/authentication/

- n8n pagination: https://docs.n8n.io/api/pagination/

- Project folder (deliverables + store): Atlas Skill Builder - Best Practices/

## 9. End Users

- Primary: Patrick (GTM AI & Automation) — daily health checks, ad-hoc investigations.

- Secondary: AI GTM team / RevOps — receive failure alerts, run NLP queries.

- Tertiary: ELT — consume the dashboard and ROI/uptime reports.

- Design constraint: secondary/tertiary users are non-technical — the skill must answer plain-English questions and the dashboard must be self-explanatory.

## 10. Overview

The n8n Execution Analyst is a Claude skill plus automation that continuously (daily) and on-demand pulls execution logs for all workflows (active and inactive) from Atlas’s n8n instance, extracts complete node-level detail (full JSON, the stop-node and reason, per-node errors), stores every run in a durable, queryable schema (one workflow → many dated execution sub-records), renders an organized HTML dashboard, answers natural-language analytics questions, and proactively pings the AI GTM team when a workflow fails or stalls. It does not invent data — it extracts and reports only what the API returns.

## 11. Features

- Full inventory pull — every workflow (active + inactive) with ID and name.

- Execution capture — per execution: workflow name + ID, execution date/time, status, mode.

- Node-level extraction — full JSON for each node’s execution data (attached/linked/inline text).

- Flow analysis — last node executed + where/why the run stopped.

- Error reporting — per-node error message, stack, and failing node identity.

- Master store — SQLite→Postgres; workflow table + dated execution sub-records.

- Dashboard — HTML data table/visuals: runs, success/fail, recurring problems.

- NLP + semantic query — answer questions by ID, date, run count, success rate, recurring failures.

- Daily run tracking — successes + failures; detect stalls/stops.

- Proactive alerting — ping AI GTM team on failure/stall.

- At-will + scheduled — run daily automatically or any time on request.

- No-hallucination guarantee — answers grounded in stored records, citing execution IDs/dates.

## 12. Deployment Plan

- Pilot (local): SQLite store + manual skill runs; validate extraction accuracy on a few workflows.

- Scheduled ingestion: Cowork scheduled task pulls daily at 06:00 CT, idempotent upsert.

- Alerting live: wire Slack/Teams webhook on detected failures/stalls.

- Dashboard publish: HTML artifact, refreshable; optional Azure SWA host for a shareable link.

- Scale: migrate store to Postgres; extend cadence (hourly) if run volume warrants.

- Handoff: skill packaged + docs; team can invoke by name.

## 13. Build Plan

Detailed in the companion Build Guide (n8n-execution-analyst-BUILD-GUIDE.md). High level: Discover (API recon) → Design (schema + skill arch) → Develop (ingest, parse, store, query, dashboard, alert) → Deploy (schedule, docs, handoff). Each phase decomposed into nested sub-tasks with tools, tests, and agent-handoff prompts.

## 14. Testing Plan

- Unit: parser correctly extracts node runData, last-node, errors from sample execution JSON (fixtures captured from live API).

- Integration: end-to-end pull → store → query against a known workflow; row counts match API limit.

- Idempotency: re-running ingestion does not duplicate execution IDs (upsert verified).

- Failure-detection: synthetic failed execution triggers an alert exactly once.

- NLP accuracy: a fixed question set (“how many failures yesterday for workflow X?”) checked against ground-truth counts.

- No-hallucination check: every NLP answer references real execution IDs present in the store.

- Verification subagent: independent pass over diagnosis logic before each release.

## 15. Tools & Scripts

| Script | Purpose |
| --- | --- |
| ingest.py | Pull workflows + executions (paginated), upsert to store |
| parse.py | Extract node runData, last-node, per-node errors from execution JSON |
| store.py | Schema init + upsert/query DAL (SQLite, Postgres-ready) |
| diagnose.py | Determine stop-node + reason; classify error types; flag recurring patterns |
| query.py | NLP/semantic query over the DAL (grounded answers) |
| alert.py | Send failure/stall pings to Slack/Teams/email |
| dashboard/build.py | Generate self-contained HTML dashboard |
| SKILL.md | Skill entry point + routing logic |

## 16. Documentation Needed

- README (setup, API key, run commands).

- Schema doc (tables, columns, relationships).

- Skill usage guide (NLP query examples for non-technical users).

- Runbook (what to do when an alert fires).

- API reference notes (endpoints, params, rate limits).

## 17. Next Steps

- Patrick provides the valid n8n API key.

- Run live API recon to capture real workflow inventory + sample execution JSON (grounds the schema).

- Approve schema + dashboard mockup.

- Build scripts iteratively per the Build Guide.

- Stand up scheduled daily ingestion + alerting.

- Package skill and hand off to the AI GTM team.

## 18. Milestones

| # | Milestone | Definition of done |
| --- | --- | --- |
| M1 | API access verified | Valid key returns workflows + executions |
| M2 | Schema live | Store created; sample data ingested |
| M3 | Extraction validated | Node JSON, stop-node, errors correct vs. n8n UI |
| M4 | Dashboard v1 | HTML table/visuals render real data |
| M5 | NLP query v1 | Plain-English questions answered, grounded |
| M6 | Alerting live | Failure/stall pings AI GTM team |
| M7 | Scheduled + packaged | Daily ingestion runs; skill handed off |

## 19. Project Goals (KPIs & Reporting)

- Goal 1: 100% of workflows monitored daily (coverage).

- Goal 2: Mean time to detect (MTTD) a failure < 24h (target < 1h once hourly).

- Goal 3: Zero silent failures over a rolling 30 days.

- Goal 4: Quantify automation reliability % and time saved for ELT.

- Reporting cadence: daily digest (Slack), weekly summary, monthly ELT report.

## 20. Business Use Case

Atlas’s GTM pipeline depends on n8n automations (Clay enrichment, HubSpot sync, Factors.ai signals, Amplemarket enrollment). A silent failure breaks prospecting and costs pipeline. Today, failures are found reactively when a rep notices missing data. This project converts that into proactive, measured reliability — protecting pipeline throughput and giving the AI GTM function hard evidence of uptime and ROI. Value drivers: prevented pipeline loss, hours saved on manual log-checking, ELT credibility.

## 21. Collaborators

- AI GTM team (alert recipients, NLP users)

- RevOps (consumers of reliability data)

- IT/Infra (Postgres, webhooks) — as needed

## 22. Owner

Patrick Diamitani — product owner, accountable for delivery and outcomes.

## 23. Manager

Patrick’s reporting line (GTM leadership / ELT sponsor) — to be named for the project record.

## 24. Team / Builders

- Builder: Claude (Cowork) under Patrick’s direction.

- Reviewer: Patrick (+ optional verification subagent).

- Future: any GTM engineer onboarded to maintain.

## 25. ELT / Function

- Function: Go-To-Market — AI & Automation.

- ELT sponsor: GTM leadership (consumes monthly reliability/ROI report).

## 26. Project KPIs & Reporting Framework

| KPI | Definition | Target | Cadence | Source | Display |
| --- | --- | --- | --- | --- | --- |
| Workflow coverage | % workflows ingested daily | 100% | Daily | n8n API | Dashboard |
| Success rate | successful / total executions | ≥ 95% | Daily/Weekly | Store | Dashboard |
| Failure count | # failed executions | trend ↓ | Daily | Store | Dashboard + alert |
| MTTD | time from failure to detection | < 1h (goal) | Per incident | Scheduler logs | Report |
| Recurring issues | failures with repeated node/error | trend ↓ | Weekly | diagnose.py | Dashboard |
| Time saved | manual log-check hours avoided | report | Monthly | Estimate | ELT report |

## 27. Reporting Platforms

- Primary: HTML dashboard (self-contained / artifact).

- Alerts: Slack or Teams.

- Optional sync: HubSpot (note automation health on related deals/campaigns), Clay (if cross-referencing enrichment runs).

- Export: Excel/CSV for ELT.

## 28. Source

- Primary source: n8n Public REST API v1 (/executions, /workflows).

- Derived source: the master store (SQLite→Postgres) for all historical/NLP queries.

## 29. Display

- Data table (Grid.js) — sortable: workflow, run date/time, status, last node, error.

- Charts (Chart.js) — runs over time, success vs. fail, top failing workflows/nodes.

- Drill-down — click an execution to view full node JSON.

## 30. KPI Type

| Type | This project’s KPI |
| --- | --- |
| Time saved | Manual log-checking hours avoided |
| Revenue protected | Pipeline preserved by catching failures early |
| Productivity increased | Faster MTTD, fewer broken automations |
| Risk reduced | Zero silent failures |
| Money saved | Avoided rework / lost-lead cost |

## 31. Daily / Weekly / Monthly Metrics

- Daily: # executions, # success, # fail, new failures, stalled workflows.

- Weekly: success-rate trend, top failing workflows/nodes, recurring issues.

- Monthly: reliability %, MTTD, time saved, ROI narrative for ELT.

## 32. # Runs / Executions

Tracked per workflow and in aggregate, by day. Core metric — each execution is a stored sub-record under its workflow.

## 33. # Users

Tracked: # of people invoking the skill / receiving alerts / viewing the dashboard. Target adoption: AI GTM team + RevOps.

## 34. # Requests / Tickets

Tracked: # of NLP queries run, # of alerts fired, # of follow-up investigations. (Optional: open HubSpot/Asana tickets for unresolved failures.)

## 35. # Reports

Tracked: daily digests sent, weekly summaries, monthly ELT reports generated.

## 36. Other Metrics

- Avg execution time per workflow (performance drift detection).

- Data freshness (lag between run and ingestion).

- Alert precision (false-positive rate).

## 37. Dashboard Architecture

- Data layer: master store (SQLite→Postgres) via DAL.

- Build: dashboard/build.py queries the store and writes a self-contained index.html (Chart.js + Grid.js via CDN, all else inline).

- Live mode: Cowork artifact that calls the store/refresh on open (Reload button native).

- Sections: KPI header (coverage, success rate, failures today) → runs-over-time chart → success/fail chart → failing-workflows table → execution drill-down.

## 38. Output Surfaces (Excel / HubSpot / HTML / Artifact)

- HTML dashboard — primary, always.

- Excel/CSV — export for ELT and offline analysis.

- HubSpot — optional note/property on related records when an automation feeding a deal fails.

- Cowork artifact — live, re-openable dashboard.

## 39. Milestones, Wins & Goals

- Quick win (Week 1): valid API access + first real execution table rendered.

- Win (Week 2): daily digest + first caught failure before a human noticed.

- Goal (Month 1): 100% coverage, alerting live, ELT report v1.

- Stretch: hourly cadence + Postgres + HubSpot sync.

## 40. Timelines

| Phase | Window | Output |
| --- | --- | --- |
| Discover | Day 1–2 | API recon, real schema |
| Design | Day 2–3 | Schema + dashboard mockup approved |
| Develop | Day 3–7 | Scripts, store, dashboard, NLP |
| Deploy | Week 2 | Schedule + alerting + docs |
| Scale | Month 1+ | Postgres, hourly, HubSpot |

## 41. Profit & Loss Ownership

- Owner of P&L impact: Patrick (GTM AI & Automation). Value is measured as pipeline protected + hours saved; cost is minimal (API + Cowork compute, no new SaaS for v1).

- Cost line: negligible infra for Phase 1; Postgres hosting in Phase 2 (to be estimated with infra).

## 42. Credit / Fault Accountability

- Credit for success: Patrick (owner/builder) and the AI GTM team (adoption); Claude/Cowork as the build tool.

- Fault for failure: owned by Patrick as project owner, with clear pre-agreed guardrails (read-only API, no destructive calls, human approval before scaling) so risk is contained. RACI: R Patrick, A Patrick, C RevOps/IT, I ELT.

## Appendix — n8n API Extraction Notes (grounding, no hallucination)

- List executions: GET /api/v1/executions — params: status (success|error|waiting), workflowId, projectId, includeData (bool), limit (≤250), cursor (pagination). Returns { data: [...], nextCursor }.

- Single execution (full): GET /api/v1/executions/{id}?includeData=true — returns execution with data.resultData.runData keyed by node name (each run has startTime, executionTime, data, optional error), data.resultData.lastNodeExecuted (the stop node), and data.resultData.error (top-level error with message, node, stack).

- List workflows: GET /api/v1/workflows — params: active (bool), name, tags, limit, cursor. Used to get every workflow’s ID + name + active state.

- Auth: header X-N8N-API-KEY. Key minted in n8n Settings → n8n API.

- Rate limits: paginate with cursor; cap limit at 250; backoff on 429.

- Extraction rule: store exactly what the API returns; if a field is absent, record null — never synthesize values.